SECTION 01027

APPLICATIONS FOR PAYMENT

PART 1	GENERAL

1.01		REQUIREMENTS INCLUDED

A.	Procedures for preparation and submittal of applications for payment.

1.02		RELATED REQUIREMENTS

A.	Owner-Contractor Agreement:  Unit Prices, amounts of progress payments, and retainages and times for submittals.

B.	Conditions of the Contract.

C.	Specified elsewhere:

1.	Section 01700 - Contract Closeout

1.03		FORMAT

A.	For each item, provide a column with headings:  Item Number; Description of work; Scheduled Value, Previous Applications; Work in Place (and Stored Materials) under this Application; Authorized Change Orders; Total Completed (and Stored) to Date of Application; Percentage of Completion; Balance to Finish; and Retainage.

1.04		PREPARATION OF APPLICATIONS

A.	Type required information, or use media-driven printout.

B.	Execute certification by signature of authorized officer.

C.	Use data on accepted Schedule of Values.  Provide dollar value in each column for each line item for portion of Work performed and for stored products.

D.	List each authorized Change Order as an extension on continuation sheet, listing Change Order number and dollar amount as for an original item of Work.

E.	Prepare Application for Final Payment as specified in Section 01700.

1.05		SUBMITTAL PROCEDURES

A.	Submit copies of each Application for Payment at times stipulated in Agreement.

B.	Submit under transmittal letter.

1.06		SUBSTANTIATING DATA

A.	When Engineer requires substantiating information, submit data justifying line item amounts in question.

B.	Provide one copy of data with cover letter for each copy of submittal.  Show Application number and date, and line item by number and description.

PART 2	PRODUCTS - Not Used

PART 3	EXECUTION - Not Used

END OF SECTION