SECTION 01200

PROJECT MEETINGS

PART 1	GENERAL

1.01		REQUIREMENTS INCLUDED

A.	Contractor and subcontractor participation in preconstruction conferences.

B.	Contractor administration of progress meeting.

1.02		RELATED REQUIREMENTS

A.	Specified elsewhere:

1.	Section 01310 - Progress Schedules

2.	Section 01500 - Construction Facilities and Temporary Controls

3.	Individual Specifications Sections:  Preinstallation Conferences

1.03		PRECONSTRUCTION CONFERENCES

A.	Engineer will administer preconstruction conference for execution of Owner-Contractor Agreement and exchange of preliminary submittals.

B.	Engineer will administer site mobilization conference at Project site for clarification of Contractor responsibilities in use of site and for review of administrative procedures.

1.04		PROGRESS MEETINGS

A.	Schedule and administer Project meetings throughout progress of the Work at maximum monthly intervals, called meetings, and preinstallation conferences.

B.	Make physical arrangements for meetings, prepare agenda with copies for participants, preside at meetings, record minutes, and distribute copies within five days to Engineer, participants, and those affected by decisions made at meetings.

C.	Attendance:  Job superintendent, major subcontractors and suppliers; Owner and Engineers appropriate to agenda topics for each meeting.

D.	Suggested Agenda:  Review of Work progress, status of progress schedule and adjustments thereto, delivery schedules, submittals, maintenance of quality standards, pending changes and substitutions, and other items affecting progress of Work.

PART 2	PRODUCTS - Not Used

PART 3	EXECUTION - Not Used

END OF SECTION